Relevant Knowledge

I Cooperation and Coordination with Individuals in Projects

In Secondary 2 Material 6, we have discussed topics about project management. In this material, we will take a look at the roles and responsibilities of a project leader and team members. In addition, we will study how to enhance the effectiveness of a team by raising the spirit and unleashing the capabilities of team members through cooperation and coordination.

- Roles of Team Members

Teamwork is the concept of people working together cooperatively. Many large, ambitious projects require people to work together, so teamwork has become an important concept in project management. The formation of an effective team is an intermediary goal towards getting good and sustainable results. Through training and cross-training, people will learn to work together more effectively to accomplish shared goals.

Positions in a Team

Each member of a team has his / her own characteristics. The best teamwork practice is to make use of the strengths of each member for completing particular tasks throughout the process. For example,

(1)	Co-ordinator

This person should have a clear view of the team objectives and be skilful in guiding team members to make contribution to the project, rather than forcing members to express their ideas.

(2)	Idea contributor

This person may sometimes have abstract or unrealistic ideas but is very creative and courageous in expressing his / her ideas.

(3)	Executor

This person should be well organised and can effectively convert big ideas into manageable tasks and achievable plans.

(4)	Expert

This person provides expertise, and has a devoted and single-minded attitude

- Formation of Teams

When a new team forms, it is common that we do not know the abilities of other members.  Therefore, it will be useful to carry out the following:

(1)	Get familiar with the team members.

(2)	Keep reviewing the position suitable for each member.

(3)	Try to apprehend the strengths and weaknesses of team members through cooperation.

(4)	Make changes to positions as needed and as agreed by the whole team.

For small-scale teamwork, positions of individuals can be swapped, combined and re-allocated. For the role of expert, in particular, each team member can take up the position if he / she possesses the relevant skill.

Work Load Distribution

To ensure every team member can make good use of his / her talents in a project, team members must understand the key points of their assigned tasks. They should also realise that their work is not evenly distributed over the whole project.

| Design stage | Co-ordinator | Idea contributor | Executor | Expert (skill) |
| --- | --- | --- | --- | --- |
| Planning | ****** |  |  |  |
| Research | *** | ** | *** |  |
| Analysis | *** | ** | *** | ***** (analytical ability) |
| Idea generation | *** | ***** | *** | ***** (creativity) |
| Idea development | *** | **** | *** | ***** (modelling ability) |
| Presentation designing | *** | ** | *** | *****(visual communication ability) |

- How to Increase the Effectiveness of a Team

To facilitate communication among project members, consider an open workplace design, with no partitions set up.

To achieve more effective results, the team should:

      - Before starting the design work, set the expected results clearly.

      - Members should know their assigned tasks in the project, as well as those of other team members. Also, each member should be aware of what he / she should focus on.

      - If what the team is designing is a part of a big project, members should have an idea of what the big project is and know how to work with other design teams in a cooperative manner.

      - Guidelines and work schedules should be set before the design work begins to avoid unnecessary misunderstanding or arguments.

      - As mentioned in Material 4B, each design stage requires a checkpoint, which is to be carried out at about the end of each stage. At the same time, different design ideas need to be evaluated. These checkpoints are also useful in keeping track of the progress of each member.

- Main Stages of a Collaborative Project

Whether a team is designing a webpage or a car, a lot of members will be involved.  A project cannot come to an end without their collaboration. There are four main stages in a project.

- Planning

At the beginning stage of a project, the co-ordinator (or project manager) plans the entire project:

  - Identify and define the objectives

  - Determine the project stakeholders

  - Setting target outcomes for each stage

- Forming

The co-ordinator organises his project team, and set individual tasks, schedules and budget.  Then he will arrange a ‘kick-off meeting’.

- Implementing

Members of each project team work hard and make use of their expertise at their positions.  The co-ordinator will have regular meetings with them, and monitor the progress and budget. He will assist members to solve problems that are not foreseen and also report to the stakeholders regularly.

- Finishing

When the project completes, pass the outcomes to the relevant party, summarise the experiences and prepare the final report.

- Objectives of a Project

Every project has its objectives. When a project completes, the results of the project are measured in accordance with these objectives. Therefore, these objectives should be set at the design stage. Also, the clearer these objectives are set, the less arguments will be caused at the end. Slight flexibility is acceptable but do not let go easily. The objectives need to be ‘SMART’.

Specific

Measurable

Action-oriented

Realistic

Time-limited

- Project Stakeholders

Why should we determine who are the stakeholders of a project? It is because they are the people or parties who will be responsible for final assessing how successful a project is. The stakeholders are usually company owners, managers, customers or users, members of a project, etc.

To identify who the stakeholders are, ask the following few simple questions first:

- Who or what will be affected by the implementation of the project or its outcomes?

- Who will provide the manpower, places, time and money for the project?

- Who will use the outcomes of the project and be benefited due to its launching?

After determining the identities of the stakeholders, we will know with whom we should confirm the objectives of the project, whom we can consult when we encounter difficulties and whose agreement we need when we have to make modifications. Throughout the execution of the project, do not forget to communicate with the stakeholders regularly and when there are special needs.

- Evaluation and Control of Project Costs

Financial budgeting is an inevitable part of the planning of a project. Carrying out every activity of a project requires money. The spending can generally be divided into:

- Personnel – costs of all roles of people in the project

- Transportation – financial costs on transportation when things take place at somewhere away from the location of the project

- Training – training may be required when current team members do not possess the relevant skill, or experts may have to be hired

- Materials – is there need for special materials or equipment

- Place – rent, location and space

- Research – is it necessary to purchase results of outside researches to support the project

- Capital investment – is there need for special machines or computer hardware / software

- Possible overrun issues – inflation, natural disasters and man-made disasters will cause over-spending.  We need to reserve a certain percentage of the budget to cope with them in case they happen

With the financial budget and the approval of it, we can allocate the money on various parts of the project at a suitable time in accordance with it.

- To hire a staff member, a particular mechanism is required to go through and approval from people of a specific rank is needed

- To spend a certain amount of money, a particular mechanism is required to go through and approval from people of a specific rank is needed

- To purchase services or products, specific procedures are required to go through

- …

- All of the above require monitoring mechanisms

- Implementation and Monitoring of Schedules

Timelines and Gantt charts introduced in Secondary 2 Material 6 can be used to monitor the implementation of a project schedule. The success of monitoring relies on:

- A timely manner

- Honest reporting

- Timely follow-ups, e.g. making changes to small items and reallocation of resources

- Evaluation of Overall Project Performance

The stakeholders are the most qualified people to evaluate the level of success and effectiveness of a project. Each of them has his / her own criteria and standards. The following can serve as guidelines for evaluating the performance of a project:

- Set the quality standards at the planning stage, possibly by referring to the current quality policies of the organisation, the requirements of the stakeholders, the scope of the project, the laws and outside quality specifications.

- Do not relax quality control in order to meet a deadline. Solving the problem as soon as possible usually costs less.

- Use the most suitable tools to inspect the outcomes of a project, e.g. a detailed examination, a checklist and a sample survey.

Based on the criteria set at an earlier time, judge and decide whether to accept or reject the project results.  In case the results are rejected, the project can be modified or started all over with regard to the time, costs, etc.

II Glossary of Terms

| Project management | 項目管理 |  | Planning | 規畫 |  |
| --- | --- | --- | --- | --- | --- |
| Project manager | 項目經理 |  | Investigate | 研究 |  |
| Co-ordinator | 統籌員 |  | Analysis | 分析 |  |
| Idea contributor | 創意提供者 |  | Idea generation | 構思意念 |  |
| Implement/Execute | 執行 |  | Check point | 檢查點 |  |
| Expert | 專家 |  | Goal/Objective | 目的 |  |
| Kick-off meeting | 啟動會議 |  | Stakeholder | 持分者 |  |

III Interactive Information

|  | Website | Content |
| --- | --- | --- |
| 1. | http://resources.hkedcity.net/resource_detail.php?rid=1030030986 | Staff management or human resources management |
| 2. | http://video.about.com/humanresources/How-to-Make-Work-Teams-Effective.htm | How to make work teams effective |
| 3 | http://tds.ic.polyu.edu.hk/ds/db/10_dpf/index.htm | Creative designs |

Case Study 1

The Eagle and the Mole

A sharp-eyed eagle planned to raise its young. It picked a leafy oak tree for staying. At this time, a mole living underneath the tree reminded the eagle, ‘This oak tree is not safe. Don’t nest here.’ But the eagle ignored the mole’s advice contemptuously and began to build the nest. Soon after, a nest of adorable babies were born. One morning, when the eagle came back after hunting for food, it found that the oak tree had fallen down and all of its kids were killed. The eagle was very sad at the sight of the scene. Having seen this, the mole came to say, ‘I have already warned you. I was burrowing underground and was very close to the roots of the tree. The roots had rotted already. You just wouldn’t listen.’

The story provides questions for people to reflect on but does not provide solutions to the problems. Considering the event of the eagle raising its offspring as a project, let us analyse why the project ends in failure, and what experiences and lessons we can draw from it.

From the story, it is not difficult to find out that the reason why the eagle would lose its offspring (the project fails) was because it did not take the advice of the mole (the stakeholder). To prevent this from happening, we can analyse the problems from both the perspective of the person who manages the project and that of the stakeholder.

The project co-ordinator (the eagle) did not listen to the advice of the mole at the initial stages of the project for two reasons:

1）Has not developed a plan for effective communication within the project

Even though the mole, as a stakeholder of the project, had already put forward his own views, they were not adopted by the project manager. That means the developing of the communication plan of the project did not achieve the desired effect. During the process of the project, either the communication was not executed according to the communication plan, or there was no such plan developed at all.

To ensure smooth implementation of a project, clear channels and means for communication between stakeholders must exist. Therefore, it is necessary to develop a communication plan in the project management process, which is meant to establish bridges for communication between stakeholders.

2）Wrongly excluded the mole as one of the project stakeholders

During the early analysis for identifying project stakeholders, the co-ordinator did not include the mole and assumed it was not one of the stakeholders. Therefore, even if a communication plan had been developed, the opinion of the mole would not have been taken care of by the project manager because the mole was not considered as a project stakeholder in the first place. This led to the failure of the project.

When identifying stakeholders, we must first have a clear definition of a stakeholder. A stakeholder can be the project owner, or an individual or organisation whose benefits will be affected (positively or negatively) by the project.

As a stakeholder (the mole), although it had put forward its opinion, it did not take further measures when its opinion was being rejected. Instead, it only offered its belated comfort after the project failed. This is another important reason why the project would fail.

Communication principles can be applied to not only project management, but also enterprise management. An enterprise can develop and expand only if a sound communication system is established.

Reflection:

For the project of the eagle planning to raise its offspring, what monitoring and controlling processes can be added?

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

Case Study 2

Interview about Hong Kong Design Industry

There are plenty of small design firms in Hong Kong, which are operated by only about two to five staff.  Mr Chan (Chan) is an owner of a typical small print ad design company.

Ask:	Can you briefly describe the structure of your company?

Chan:	There are totally four staff in my company: two designers, an account executive and me.  Designers are responsible for both design and artwork duties. They are also involved in processes such as following up on film outputs, photography and printing.

The account executive is responsible for looking for and following up with customers. This position is currently taken up by my wife so I also pass her some administrative and accounting duties to handle.

I’m responsible for controlling the overall operations. I also take part in some of the larger design projects by providing ideas and making contact with the media. I also have my own network of customers.

Ask:	What are your viewpoints on the current design industry?

Chan:	As a matter of fact, the competition among small design firms in Hong Kong is very intense.  There are a lot of design firms similar to us competing for the same group of customers.  Since a lot of design firms are available for choosing, the customers tend to reduce the budget and shorten the duration of each project. The rapid growth of information also educates the customers in the way that they should have a requirement on the quality of the design.  As a result, we need to be competitive in terms of price, quality and speed as compared to other design firms of the similar type.

I was also a designer. I understand that this kind of workload and pressure is tremendous.  So when the design colleagues really can’t handle the work, they will outsource it to other cheaper design and production companies or freelancers so that the progresses of other projects will not be impeded. Doing so will increase the costs but it appears that this situation can hardly be avoided.

Ask:	Then is there any difficulty in operating?

Chan:	Fortunately, my company is running considerably fine. But in fact, two thirds of the business income is already not from designing.  The account executive will now look for orders involving for example printing, trying to expand the scope of income. You know, a lot of companies which require both designing and printing don’t want to be bothered. They prefer one-stop services which include printing so that they don’t have to compare the price for printing or to follow up. After all, we have a network of suppliers offering us bargain prices. Customers only need to pay an extra 10-20% and they can get the job done altogether.

Besides, our other relatively stable income is by taking customer advertising orders for publishing on the multiple publications by the TDC (Hong Kong Trade Development Council). In addition to the design charges, we can also get a 10-15% advertising agency commission. Of course, we have registered as a TDC-recognised advertising agency a long time ago.

Ask:	Therefore, what a design company does is not purely designing. Can I put it this way?

Chan:	Absolutely. Considering from the operational perspective, I must diversify my investment risks. Don’t put all eggs in one basket. A small business like us faces a lot of competitions and we can’t survive by doing only designing. What we are doing now is related to design, so it’s fine. Instead, this opens up a business opportunity for me.  With more contact with various kinds of suppliers, I know more about the characteristics of their businesses. Because of that, I have invested in another small packaging and printing factory.

In fact, this is an advantage to the customers as well. At least we have more added values than companies which focus on design and production purely. This is our yet another bargaining power and I believe this is also the mode of development of most small companies. After all, the business style of small companies is different from that of big companies like the 4As which focus primarily on design and planning.

Reflection:

The co-ordinator of the project is: _____________________________________________

In what aspects of the role of expert does the project have: _________________________

_________________________________________________________________________

The progress and costs of the project are monitored by: ____________________________

_________________________________________________________________________

The excessive workload and pressure involved in the project was handled by: __________

_________________________________________________________________________

The problem of ‘high costs but low charges’ involved in the project was tackled by: _____

_________________________________________________________________________

How does the company set its business scope and reduce its risks: ____________________

_________________________________________________________________________

Project Activity Design Model of a Fitness Corner of a Park

Project Activity Guidelines

Form groups of 4 people, with each person playing a different role of a project for all the design and production processes throughout the entire project. The first task is to form the group and elect the co-ordinator. Then the various roles of the project will be taken up by other group members.

| Name of member | Role |
| --- | --- |
|  | Co-ordinator |

- Situation

In the 21st century, the living environment of Hong Kong is very crowded. People lack adequate space for activities. This is severely affecting people’s health and hindering people in living a balanced life. With only limited space, parks with fitness facilities can provide people with facilities for relaxing their body and their mind, as well as to strengthen their body.

- Design Brief

Design a corner of a simulated park and set up fitness facilities in a space of about 100 m2.  During the design process, you need to decide what user group the facility users belong to.  Then you need to investigate their preferences, the environment of the fitness corner, location, etc.

- Considerations

- Location and shape of the fitness corner

- Relationship between the fitness corner and the rest of the park

- Target users of the fitness corner

- Facilities available in the fitness corner

- Ancillary facilities of the fitness corner

- Theme of the fitness corner and the materials used

- Safety equipment available in the fitness corner

- Information Collection

- Before starting to design, collect some pictorial information about parks with fitness facilities for reference. (Search newspaper, magazines and the internet for the required information.)

- Visit parks with fitness facilities near the home and school for recording and collecting data, which will be served as the basis of the considerations.

- Design an appropriate questionnaire to investigate the type of park users at different time periods of a day: morning, afternoon, evening, etc. The questionnaire also asks about their preferences and their expectations on parks with fitness facilities provided. Organise the data and convert them into charts for determining the appropriate design.

- Production

- Design sketches

- Computer design drawings

- Questionnaire survey report

- Construction of the model of the fitness corner using appropriate materials (including the fitness facilities and the ancillary facilities)

- Design folio

- Project Report

(a)	Information Collection

Reference websites:

- Major parks in Hong Kong: 
http://www.lcsd.gov.hk/en/ls_park.php

- Country and Marine Parks Authority: 
http://parks.afcd.gov.hk

(b)	Questionnaire Design

The major purpose of the survey is to find out the real needs of users. The questionnaire must show that to which sectors the questionnaire respondents belong as different types of users have different needs for the park. Besides, the questionnaire can prove that some facilities are very important to the majority of users, so that we can use the data of the questionnaire to support our design. Certainly, the accuracy of the survey is closely related to the number of completed questionnaires obtained.

The questionnaire must be set so that people will find it easy to fill and easy to answer, and can finish it in a short time. Also, it must be set in the way that the data collected can be analysed easily.

Points for consideration:	(consider all key points and put down the analyses related to the design)

Sample Questionnaire

Fitness Park Questionnaire

Time: ˍˍˍˍ Date: ˍˍˍˍˍ

Basic information of respondent:

Age:	○ ≤ 10  ○ 11 – 20  ○ 21 – 50  ○ ≥ 50

Gender:	○ M  ○ F

Purpose of using the facility:	○ For fun  ○ Body training  ○ Both

Body parts trained: 	○ Arms  ○ Legs  ○ Abdomen  ○ Balance  ○ Others ______________

| Basic facilities of a fitness corner: |  | 1: most important; 5: least important |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 |
| 1. | The fitness facility area must be covered with soft mats. |  |  |  |  |  |
| 2. | Fire services equipment must be available in the playground. |  |  |  |  |  |
| 3. |  |  |  |  |  |  |
| 4. |  |  |  |  |  |  |
| 5. |  |  |  |  |  |  |
| 6. |  |  |  |  |  |  |
| 7. |  |  |  |  |  |  |

Inadequacies of existing facilities:

- __________________________________________________________

- __________________________________________________________

- __________________________________________________________

- __________________________________________________________

(c)	Facilities Included in the Design of the Fitness Corner Model

| No | Name of facility | Quantity | Remark |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| 6 |  |  |  |
| 7 |  |  |  |
| 8 |  |  |  |
| 9 |  |  |  |
| 10 |  |  |  |
| 11 |  |  |  |
| 12 |  |  |  |
| 13 |  |  |  |
| 14 |  |  |  |
| 15 |  |  |  |

(d)	Computer Drawing – Fitness Corner Design (1, 2, 3 and Final Design)

(Use computer drawing software to design the floor plan of the fitness corner. During which, notes on safety and details about the ancillary facilities should be addressed at the same time.)

Annotations of the design drawing:

(e)	Summary Reflective Questions

- Try to think that if the design of this fitness park is to be implemented in Hong Kong environment, what limitations will be faced in terms of construction and usage? State two limitations and the suggested solutions.

Limitation 1:

Solution:

Limitation 2:

Solution:

- Write down two advantages of constructing a fitness park.

- If two other types of building are to be constructed at the two sides of the fitness park, what will you suggest building? State your reasons and the advantages.

(f)	Model Making

1.  Try to imagine that if the design of this fitness park is to be implemented in Hong Kong environment, what limitations will be faced in terms of construction and usage?  State two limitations and the suggested solutions.

Limitation 1:

Solution:

Limitation 2:

Solution:

2.  In the form of groups, work together to design and make ‘the model of a fitness corner of a park’.

Appendix: The Development of Parks with Fitness Facilities

Providing places with fitness facilities were not being emphasised in the past. With the construction of large housing estates, playgrounds for children and fitness facilities for the youth and the elderly began to have an existence value. Unfortunately, safety design was not stressed then, and there was a certain degree of risk for children to play in the early playgrounds and for the elderly to hold on and pull the fences and handrails.

Today in Hong Kong society, safety is a critical concern for every product and design. When designing facilities for a park, detailed studies on safety must be conducted. For instance, mats with sufficient elasticity must exist within the facility area for protection. Besides, potential dangers of the facilities themselves must also be noted, such as their heights, structures, use of materials and rounded corners.

When designing and making the park model in schools, computers can be used as a tool to design the fitness facilities and to draw the blueprint. Students should focus on studying the design considerations, research and infusing daily life elements with the project activity.

Regarding the future development of fitness parks, their main feature should be the diversification of theme items so that people of all ages can enjoy using the park facilities.  Evidently, the design of the safety measures will be retained and should even be developed to the extent that park users can have fun in the playgrounds or use the facilities in the parks freely, without having to worry that accidents may happen.

Fitness facilities in parks for people of all ages